Final project scope

Build only these sections:

- Navigation

- Hero

- How it works

- Product features

- Interactive scam checker demo

- Educational resources

- FAQ

- Final call to action

- Footer

Do not add accounts, databases, real scam detection, authentication or multiple website pages.

Week 1: Content, wireframes and visual design

Day 1, Tuesday, August 4

Define the project

Morning

- Create a project folder called mithra-landing-page

- Create a Figma page for the website

- Create a simple project document or Notion page

- Write the project title:

  - Mithra Product Landing Page

- Write a one sentence brief:

  - Design and build a responsive marketing website for Mithra, a self initiated scam prevention product concept.

- Define the audience

- Define the main website goal

- Define the main call to action

Use:

- Primary action: Check a suspicious message

- Secondary action: See how it works

Afternoon

Write the section structure:

- Hero

- Trust indicators

- How it works

- Features

- Scam checker demo

- Educational resources

- FAQ

- Final call to action

Write rough content for every section. It does not need to be perfect yet.

End of day deliverable

A complete content outline with every section, headline, paragraph and button label roughly written.

Day 2, Wednesday, August 5

Mobile wireframe

Start with mobile because it forces you to prioritise the content.

Morning

Create a mobile frame in Figma, around 390 pixels wide.

Wireframe:

- Mobile navigation

- Hero headline

- Supporting paragraph

- Primary and secondary buttons

- App interface visual

- How it works section

Use only:

- Black

- White

- Grey

- Boxes

- Simple text

Do not add final colours or illustrations.

Afternoon

Wireframe:

- Feature cards

- Scam checker form

- Result state

- Educational cards

- FAQ

- Final call to action

- Footer

Check:

- Is the page order logical?

- Is the main action visible quickly?

- Are sections too long?

- Is there unnecessary repetition?

End of day deliverable

One complete low fidelity mobile wireframe.

Day 3, Thursday, August 6

Desktop wireframe and interaction states

Morning

Create a desktop frame, around 1440 pixels wide.

Turn the mobile structure into a desktop layout.

Decide:

- Maximum content width

- Number of columns

- Section spacing

- Card layouts

- Image placement

- Navigation structure

Afternoon

Design the scam checker states in grey wireframes:

- Empty state

- Message entered

- Loading state

- Suspicious result

- Lower risk result

- Error or empty submission state

Example suspicious result:

- Urgency detected

- Suspicious link

- Request for personal information

Also wireframe the mobile navigation open state and FAQ open state.

End of day deliverable

Complete desktop wireframe and all important interactive states.

Day 4, Friday, August 7

Visual system

Morning

Create a small design system in Figma.

Define:

- Primary colour

- Secondary colours

- Background colours

- Text colours

- Warning and success colours

- Heading typeface

- Body typeface

- Font sizes

- Spacing values

- Border radius

- Shadows

Reuse as much of the existing Mithra identity as possible.

Create colour styles and text styles in Figma.

Afternoon

Create reusable components:

- Primary button

- Secondary button

- Navigation link

- Input field

- Feature card

- Process step

- Article card

- FAQ item

- Result warning

- Category tag

Add these states where relevant:

- Default

- Hover

- Focus

- Disabled

- Error

End of day deliverable

A small, consistent design system with reusable components.

Weekend, August 8 and 9

Take the weekend off.

You can casually review the design, but do not start adding new features. Distance from the work will make problems easier to see on Monday.

Week 2: Final design, coding and publication

Day 5, Monday, August 10

High fidelity design

Morning

Apply the visual system to the mobile design.

Complete:

- Navigation

- Hero

- How it works

- Feature cards

- Scam checker

Afternoon

Complete:

- Educational resources

- FAQ

- Final call to action

- Footer

- Scam checker result states

Check the complete mobile page at 100 percent zoom.

End of day deliverable

Complete high fidelity mobile design.

Day 6, Tuesday, August 11

Desktop design and developer preparation

Morning

Apply the design system to the desktop wireframe.

Focus on:

- Strong hero composition

- Clear section rhythm

- Balanced whitespace

- Readable line lengths

- Consistent card sizes

Afternoon

Prepare the design for development.

Write down:

- Maximum content width

- Mobile page margin

- Desktop page margin

- Section spacing

- Main breakpoint

- Font sizes

- Button padding

- Card padding

- Border radius values

Export any required:

- Icons

- Illustrations

- Product screenshots

- Logos

Use SVG where possible.

End of day deliverable

Complete desktop and mobile designs ready for coding.

At this point, stop redesigning unless you discover a genuine problem during development.

Day 7, Wednesday, August 12

Project setup and HTML

Morning

Create the project structure:

mithra-landing-page/

index.html

css/

styles.css

js/

script.js

assets/

images/

icons/

README.md

Create a GitHub repository.

Add:

- Project name

- Short description

- .gitignore

- Initial README

- First commit

Afternoon

Write the semantic HTML structure.

Use elements such as:

<header>

<nav>

<main>

<section>

<article>

<form>

<footer>

Add all real text content.

Make sure the page remains understandable without CSS.

Add:

- Proper heading order

- Form labels

- Alt text

- Button types

- Accessible navigation labels

End of day deliverable

The entire page exists as clean, semantic HTML.

Day 8, Thursday, August 13

Core CSS and responsive layout

Morning

Add:

- CSS reset

- Variables for colours and spacing

- Typography

- Page container

- Buttons

- Form fields

- Basic cards

- Global focus styles

Build the mobile layout first.

Afternoon

Style:

- Navigation

- Hero

- How it works

- Feature section

- Scam checker

- Educational cards

- FAQ

- Footer

Add the desktop breakpoint.

Test at approximately:

- 320 pixels

- 390 pixels

- 768 pixels

- 1024 pixels

- 1440 pixels

End of day deliverable

The complete static landing page works responsively and closely matches the Figma design.

Day 9, Friday, August 14

JavaScript interactions

Morning

Build the scam checker demonstration.

Keep the logic simple.

For example, check whether the message contains terms such as:

- Urgent

- Immediately

- Click here

- Verify account

- Bank details

- Password

- Prize

- Delivery fee

Return a simulated result based on the detected words.

Include:

- Empty field validation

- Loading state

- Suspicious result

- Lower risk result

- Reset button

Make it clear in the interface that it is a demonstration.

Afternoon

Build:

- Mobile menu

- FAQ accordion

- Optional article filtering

Test all interactions with:

- Mouse

- Keyboard

- Tab key

- Enter key

- Escape key where appropriate

End of day deliverable

All essential interactions work without errors.

Weekend, August 15 and 16

Do not add new sections.

Spend no more than one or two optional hours noting issues on different devices. Save the actual fixes for Monday.

Day 10, Monday, August 17

Testing, deployment and portfolio presentation

Morning: quality assurance

Test the full page.

Responsive testing

- No horizontal scrolling

- Text does not overlap

- Buttons remain usable

- Images do not stretch

- Cards stack correctly

- Navigation works on mobile

Accessibility testing

- Every interactive element is keyboard accessible

- Focus states are visible

- Input fields have labels

- Heading order is logical

- Colour contrast is sufficient

- Page works at 200 percent zoom

- Motion is limited or respects reduced motion

Technical testing

- No browser console errors

- No broken links

- No missing images

- HTML validates reasonably

- Page title and description are present

- Favicon is included

- Images are compressed

Afternoon: publication

Deploy the site using:

- GitHub Pages

- Netlify

- Vercel

Update the README with:

- Project overview

- The problem

- Target audience

- Main features

- Technologies used

- Accessibility work

- Screenshots

- Live website link

- Installation instructions

- Known limitations

- Future improvements

Take screenshots for your portfolio:

- Desktop hero

- Mobile page

- Scam checker empty state

- Scam checker result

- Responsive comparison

- Figma components

- Selected code snippet

End of day deliverable

- Live website

- Public GitHub repository

- Complete README

- Portfolio screenshots

- Finished project ready to add to your portfolio

Recommended daily structure

Use this structure each working day:

09:00 to 09:20
Review yesterday’s work and define today’s three priorities.

09:20 to 11:00
Focused work block.

11:15 to 12:45
Focused work block.

Lunch

13:45 to 15:15
Focused work block.

15:30 to 16:45
Testing, refinement or smaller tasks.

16:45 to 17:00
Commit work, update task list and write tomorrow’s first action.

Try to commit to GitHub at least once every coding day.

Rules to prevent the project from expanding

During these two weeks:

- Do not build a real scam detection system

- Do not create user accounts

- Do not add a database

- Do not create more than one page

- Do not redesign the entire Mithra app

- Do not learn React specifically for this project

- Do not spend days creating custom illustrations

- Do not restart because the design is not perfect

- Do not add features after Friday, August 14

When something is not essential, add it to a future improvements list instead of building it.

Definition of finished

The project is finished when someone can:

- Open the live website

- Understand what Mithra does

- Use it comfortably on mobile and desktop

- Try the simulated scam checker

- Navigate using a keyboard

- View your source code and README on GitHub

That is enough to become a strong portfolio project.